TEST PLAN

SauceDemo Web Application

Manual Testing – End-to-End Coverage

Author: Adrian-Ștefan Sămărtean

Role: QA Engineer (Manual Testing)

Date: [Adaugă data]

Version: 1.0

# 1. Introduction

This document outlines the testing strategy and plan for the SauceDemo web application (https://www.saucedemo.com), a publicly available e-commerce demo platform designed for testing practice. The objective of this test plan is to define the scope, approach, resources, and schedule of testing activities, ensuring that the application meets functional and quality expectations before being considered release-ready.

This plan covers manual testing only. Automation testing is out of scope for this iteration and will be addressed in a separate document.

# 2. Test Objectives

- Verify that all functional requirements of the SauceDemo application work as expected.

- Identify and document defects in the user authentication, product catalog, cart management, and checkout flows.

- Validate the application's behavior with different user types (standard, locked-out, problem, performance-glitch, error, visual).

- Ensure that the user interface is consistent across supported browsers and screen resolutions.

- Confirm that input validation, error messaging, and edge-case handling are implemented correctly.

# 3. Scope of Testing

## 3.1 In Scope

- Login functionality (all user types: standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user).

- Product catalog: display, sorting (Name A-Z, Z-A, Price low-high, high-low), and product details page.

- Shopping cart: add/remove items, cart badge counter, cart page navigation.

- Checkout flow: information form, validation, overview page, order confirmation.

- Side menu: All Items, About, Logout, Reset App State.

- UI/UX consistency: layout, alignment, image rendering, button states.

## 3.2 Out of Scope

- Performance/load testing (the demo environment is not designed for stress tests).

- Security testing (penetration testing, SQL injection, XSS).

- Mobile native applications — only the responsive web is covered.

- Backend API testing — covered in a separate API test plan if applicable.

- Cross-browser testing on legacy browsers (IE11).

# 4. Test Approach

Testing will follow a Black Box approach, focusing on the application's behavior from the end-user perspective without knowledge of the internal code structure.

## 4.1 Test Design Techniques

- Equivalence Partitioning – grouping inputs into valid/invalid classes (e.g., login credentials).

- Boundary Value Analysis – testing values at, just below, and just above field limits (postal code, name lengths).

- Decision Table Testing – combining inputs for the checkout form.

- Error Guessing – leveraging experience to predict where defects are likely to occur.

- Exploratory Testing – unstructured testing sessions to uncover unexpected issues.

## 4.2 Test Levels

- Functional Testing – verifying each feature against the requirements.

- UI Testing – validating layout, styling, and responsiveness.

- Regression Testing – re-executing key tests after fixes are applied.

- Smoke Testing – quick validation of critical paths after each build/deployment.

# 5. Test Environment

| Item | Configuration |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating System | Windows 11 / macOS Sonoma |
| Resolution | 1920x1080 (primary), 1366x768 (secondary) |
| Test Users | standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user |
| Password (all) | secret_sauce |

# 6. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Engineer | Test plan, test case design, test execution, bug reporting, regression testing. |
| QA Lead | Review test plan, prioritize defects, sign-off. |
| Developer | Bug fixing, code reviews, support during regression. |
| Product Owner | Clarify requirements, approve scope changes. |

# 7. Schedule and Deliverables

| Phase | Duration / Deliverable |
| --- | --- |
| Test Planning | Day 1 – Test Plan document |
| Test Case Design | Day 2-3 – Test Cases (Excel/TestRail) |
| Test Execution | Day 4-6 – Execution Report |
| Bug Reporting | Continuous – Bug Reports |
| Regression / Closure | Day 7 – Final Test Summary Report |

# 8. Entry and Exit Criteria

## 8.1 Entry Criteria

- Application is deployed and accessible at the test URL.

- Test environment is configured (browsers, accounts, tools).

- Test cases are reviewed and approved.

## 8.2 Exit Criteria

- 100% of planned test cases executed.

- All Critical and High severity defects resolved or formally accepted.

- Test Summary Report delivered and signed off.

- No open Blocker defects.

# 9. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Demo environment unavailable | Capture screenshots/videos of working scenarios; use 'Reset App State' before each session. |
| Tight schedule | Prioritize critical paths first (login, checkout); time-box exploratory sessions. |
| Browser version differences | Test on a primary browser first; cross-browser only for confirmed issues. |
| Intentional bugs in 'problem_user' | Document each as a separate bug report with severity classification. |

# 10. Tools Used

- Test Case Management: Microsoft Excel

- Bug Tracking: Jira / GitHub Issues.

- Screenshot / Video: Windows Snipping Tool

- Browsers: Chrome DevTools for inspection.

- Documentation: Microsoft Word, GitHub README.

# 11. Approval

This Test Plan is reviewed and approved by:

QA Engineer: Adrian-Ștefan Sămărtean